# MINUTES

# Linesville Municipal Authority

# May 11, 2022

ROLL CALL

President Tom Woods, Vice President David Hoogstad Sr., Kevin McGrath, Dan Whalen, and Pat Gould

VISITORS

None.

The monthly meeting of the Linesville Municipal Authority was brought to order at 7:00pm by President Tom Woods.

APPROVAL OF PREVIOUS MEETING MINUTES AND FINANCIAL REPORT

A MOTION was made by David Hoogstad Sr. and SECONDED by Pat Gould to approve the March 9 and April 13, 2022, minutes. A verbal vote was taken, and all present voted YES, the MOTION CARRIED.

A MOTION was made by Kevin McGrath and SECONDED by David Hoogstad Sr. to approve the bills due for General Fund and Blue Card. A verbal vote was taken, and all present voted YES, the MOTION CARRIED.

NEW BUSINESS:

A MOTION was made by Kevin McGrath and SECONDED  by David Hoogstad Sr. to pass Resolution 2022-1 for Trumbull to do the tap at Stratton Avenue. A verbal vote was taken, and all present voted YES, the MOTION CARRIED.

A MOTION was made by David Hoogstad Sr. and SECONDED by David Hoogstad Sr. to authorize use of the Reserve account for Ron Roncaglione to install the line on Stratton Avenue. This would take about 3 days in the amount of $2,000 per day for a total of $6,000 - $8,000. A verbal vote was taken, and all present voted YES, the MOTION CARRIED.

OLD BUSINESS:

The Borough discussed a backflow prevention program at their meeting and are in favor of starting a program.

West Erie Lead Abatement-

Sidewalk is complete and everyone is connected. They are just waiting on blacktop to be made.

East Erie Lead Abatement –

The main line is finished, and the next section sample is being collected. A hydrant needs to be added in the amount of $8200 and will be paid from the ARPA funds. An insert-a-valve needs to be placed and could possibly come out of the contingency with the project. The cost is $28,000. If it happens that it cannot be funded with contingency could take out of ARPA funds.

A MOTION was made by Pate Gould and SECONDED by David Hoogstad Sr. to place the insert-a-valve in the amount of $28,000 to be funded by contingency from the project but if it cannot be funded by contingency to use the ARPA funds. A verbal vote was taken, and all present voted YES, the MOTION CARRIED.

Stratton Avenue –

We will be connecting the trailer court with a 2 inch tap on Stratton Aven and looping around the driveway to connect with Penn St. Eventually, all trailers will be connected and metered. Kevin will talk with Mickles about doing all the trailers and charging a tap in fee or paying for the valve and saddle. L/B Water will send the pipe when they get it in and it will then be stored in the maintenance garage until ready for placement.

ANNOUNCEMENTS:

None.

ADJOURNMENT:

A MOTION was made by Dan Whalen and SECONDED by David Hoogstad Sr to adjourn. A verbal vote was taken and those present voted YES, the meeting adjourned at 7:45pm.

Respectfully submitted,

Amanda Harper

Secretary