# MINUTES

# Linesville Municipal Authority

# June 15, 2022

ROLL CALL

President Tom Woods, Vice President David Hoogstad Sr., Kevin McGrath, Dan Whalen, and Pat Gould

VISITORS

None.

The monthly meeting of the Linesville Municipal Authority was brought to order at 7:00pm by President Tom Woods.

APPROVAL OF PREVIOUS MEETING MINUTES AND FINANCIAL REPORT

A MOTION was made by Kevin McGrath and SECONDED by Dave Hoogstad Sr. to approve the May 11, 2022, minutes. A verbal vote was taken, and all present voted YES, the MOTION CARRIED.

BILLS DUE				CHECKS RECEIVED FROM THE BOROUGH

Blue card - $2,925.54			#2434 in the amount of $300.00 for rent

Secretary/Treasurer - $50.00

OLD BUSINESS:

West Erie Lead Abatement-

This project has been completed. There is a cross slope of 2% when the sidewalk was placed and needs to be fixed. PennDot is coming 6/17 for inspection. There is a change order for $18,000 for the extra concrete work that needed to be done and Council approved the change order.

East Erie Lead Abatement –

All that is left is the sidewalk and restoration to complete this project. One house had a pipe dug through and Bill Good is to fix the sewer issue. The snake got stuck in the pipe which was filled with tree roots. An invoice was sent to the property owner for the construction work by Bill Good. There was a back-up in the basement which caused severe damage to the tenants’ electric washer they just purchased, and they would like compensation in the amount of $400 to replace the washer.

Stratton Avenue –

The piping will be coming soon and it will be stored at the maintenance building to stay out of the sunlight. Trumbull will be doing the tap.

System Improvements –

The engineers are working on the paperwork with DEP. There is a list of questions that the engineers need to complete.

NEW BUSINESS:

The Borough sold the old 2011 Ford F150 pickup truck for $15,257 to J.S. Bova Excavating.

Kevin met with Kelly and Steve Mickle who own the trailer court and they are interested in placing a new main with individual taps to each trailer. There would be no fee for each tap.

ANNOUNCEMENTS:

None.

ADJOURNMENT:

A MOTION was made by Dan Whalen and SECONDED by David Hoogstad Sr to adjourn. A verbal vote was taken and those present voted YES, the meeting adjourned at 7:40pm.

Respectfully submitted,

Amanda Harper

Secretary