# MINUTES

# Linesville Municipal Authority

# July 13, 2022

ROLL CALL

President Tom Woods, Vice President David Hoogstad Sr., Kevin McGrath, Dan Whalen

ABSENT - Pat Gould

VISITORS

None.

The monthly meeting of the Linesville Municipal Authority was brought to order at 7:00pm by President Tom Woods.

APPROVAL OF PREVIOUS MEETING MINUTES AND FINANCIAL REPORT

A MOTION was made by Kevin McGrath and SECONDED by Dave Hoogstad Sr. to approve the June 15, 2022, minutes. A verbal vote was taken, and all present voted YES, the MOTION CARRIED.

A MOTION was made by Kevin McGrath and SECONDED by Dan Whalen to approve the financial report for June 2022. A verbal vote was taken, and all present voted YES, the MOTION CARRIED.

BILLS DUE				CHECKS RECEIVED FROM THE BOROUGH

Blue card - $3,556.89			#2478 in the amount of $300.00 for rent

Secretary/Treasurer - $50.00

OLD BUSINESS:

West Erie Lead Abatement-

Engineers sent a punch list and now the contractor is having trouble getting some guys to finish it up. They need to do some blacktop and lowering some curb boxes. They are over their contract date at this point.

East Erie Lead Abatement –

Half of the project has been inspected and the engineers and PennDot are getting ready to finish the inspection. The sidewalk is completed and topsoil is being placed for yard restoration.

Stratton Avenue –

Project has been marked and cut out for new water line. All the material is here. Ron Roncaglion dug up penn St. so there is a good idea of where it is located.

System Improvements –

Engineers are ready to file the application to PennVest.

South Mercer St. -

The LSA grant has not yet been awarded.

NEW BUSINESS:

West Erie Street extension at Morningside Drive is interested in a new tap-in. We would need a permit form Pine Twp. to open the road. The tap-in fee has been paid and just waiting for the contractor.

ANNOUNCEMENTS:

Erie Bank closed the System Reserve account due to not have a signature card. Signatures are needed and they can reopen the account.

ADJOURNMENT:

A MOTION was made by Dan Whalen and SECONDED by David Hoogstad Sr to adjourn. A verbal vote was taken and those present voted YES, the meeting adjourned at 7:35pm.

Respectfully submitted,

Amanda Harper

Secretary/Treasurer