# MINUTES

# Linesville Municipal Authority

# August 10, 2022

ROLL CALL

President Tom Woods, Vice President David Hoogstad Sr., Kevin McGrath, Dan Whalen, Pat Gould

VISITORS

None.

The monthly meeting of the Linesville Municipal Authority was brought to order at 7:00pm by President Tom Woods.

APPROVAL OF PREVIOUS MEETING MINUTES AND FINANCIAL REPORT

A MOTION was made by Kevin McGrath and SECONDED by Dave Hoogstad Sr. to approve the July 13, 2022, minutes. A verbal vote was taken, and all present voted YES, the MOTION CARRIED.

A MOTION was made by Kevin McGrath and SECONDED by Dan Whalen to approve the financial report for July 2022. A verbal vote was taken, and all present voted YES, the MOTION CARRIED.

BILLS DUE				CHECKS RECEIVED FROM THE BOROUGH

Secretary/Treasurer - $50.00

OLD BUSINESS:

West Erie Lead – Project Completed

Project has been completed and Council approved pay requests from Rudzik and the PennVEST pay requisition #6. The final pay requests and change order will be coming in the next month or two to complete the project and close it out.

East Erie Lead – Project Completed

Project has been completed and Council has approved pay request from J.S. Bova and PennVEST pay request #5. The closing out of the project will have final change order and pay requests next month.

System Improvement Project -

PennVEST application was submitted on August 3rd in the amount of $6.2 million. There will be 4 separate contracts for this project. 1) The maintenance area with a glass lined reservoir and SCADA system maintenance. This area will have a backup generator as well. 2) The Penn Street wells will have new pumps and a backup generator with SCADA system. Well casing #1 will be raised. 3) Homestead Ave addition will add 2,450 feet of new waterline and connect with Penn st and Wallace Avenue. 4) existing Bunday pump house and reservoir will be demolished and filled in. Total project cost is $6,197,729.00 The SCADA grant we received has been extended until June of 2023.

South Mercer Street –

The LSA Grant expected to be announced in November.

Stratton Avenue –

Project is scheduled to begin the first week of September.

NEW BUSINESS:

ANNOUNCEMENTS:

ADJOURNMENT:

A MOTION was made by Dan Whalen and SECONDED by David Hoogstad Sr to adjourn. A verbal vote was taken and those present voted YES, the meeting adjourned at 7:50pm.

Respectfully submitted,

Amanda Harper

Secretary/Treasurer